Client meeting prep (qs/clarifications about proposal)

1. Is the client content with our programming language (etc.) proposal?
2. Does the client want the website to remember/save old charts or can we simply refresh the page without saving that data.
3. What does the client want *specifically?*
4. “Tailored for onotolgy diagrams” clarification needed.
5. Collaborative chart building? (Clarification needed)

\*To be had in the CSSE building administration, Friday 10am\*

\*Open for additional questions until Friday\*

Notes

* Best practice software design and why (cleaner, modular)
  + Quality > quantity
* Demonstration of code every couple of weeks
* Build a prototype
* Transparency, need to change scope or anything - tell her.
  + No surprises last minute.
* **Multiple log-ins - secure login and ability to edit documents together.**
  + Or even a warning if a second user logs in.
  + What features can be added on top.
  + Drawing tools, resizing etc is secondary.
* One or two people on testing software
* Vue.js or angular or flask = front end
* Node.js or express.js as it is easy to integrate with vue. = back end
  + Java and C would be more difficult.
* Mongogb = database
  + Documents as stand-alone pieces of data
  + Works well with node js.

Send out recurring meeting invite.

Mentor Meeting

Sprint 1:

* Define the product.
* Meet product owner and get requirements that need to be satisfied.
* MOSCOW - must have, could have, should, would
  + 60% of should = MVP -> agile.
  + SCRUM manifesto. Agile components.
  + Identify the “t-shirt size” of each requirement.
* Roles in team
* Tech platform.
* Source control, technical toolset on github.
* **Requirements -> Design -> Build -> Test.**